MPUMALANGA PROVINCIAL GOVERNMENT

DELIVERY AGREEMENT FOR OUTCOME 6 AN EFFICIENT , COMPETITIVE AND RESPONSIVE ECONOMIC INFRASTRUCTURE NETWORK DATE: 08 DECEMBER 2010

LEAD DEPARTMENT: DEPARTMENT OF PUBLIC WORKS, ROADS AND TRANSPORT

TABLE OF CONTENTS

1. PROBLEM STATEMENT	3

2. DEPARTMENTAL OUTPUT	6

3. OUTPUTS, ACTIVITITES, INDICATORS  AND TARGETS	8

4. LEGISLATIVE IMPLICATIONS OF THE DELIVERY AGREEMENT	9

5. INSTITUTIONAL IMPLICATIONS OF THE DELIVERY AGREEMENT	9

6.  SIGNATORIES	10

# 1. PROBLEM STATEMENT

There are four categories of constraints to infrastructure:

- Uncompetitive environment and regularity constrains

  - Lack of competition and high barriers to entry limit the responsiveness of sector

  - Regulation is weak, not effectively guided by policy and there are constrains in terms of capacity and scope

- Insufficient and inadequate infrastructure

  - Infrastructure backlog and inadequate maintenance

  - Lack of infrastructure planning and maintenance

  - Lack of clarity on roles, responsibilities, policies, planning, implementation, funding and monitoring.

- Lack of maintenance & refurbishment

  - Maintenance  receives low priority, is poorly funded and lead to higher costs in sustaining infrastructure network

- Uncompetitive environment and regulatory constraints

  - Lack of competition and high barriers to entry limit the responsive of sector

  - Regulation is weak, not effectively guided by policy and there are constraints in terms of capacity and scope.

    - Industry structure

      - Monopoly suppliers ( Eskom, Transnet and Telkom),

      - Weak, captured or non-existent regulators ( unclear framework, policy is weak to guide regulation  regulators, misalignment with policy)

      - Gaps in the policy environment

      - Lack of role clarity between policy department and sector regulators

    - Pricing

      - Lack of reflective tariffs

      - Lack of transparency

      - Lack of alignment to poorly defined development objectives

- Insufficient and inadequate infrastructure

  - Infrastructure backlogs and inadequate maintenance

  - Lack of infrastructure planning and maintenance

  - Lack of clarity on roles and responsibilities: policy, planning, implementation funding and monitoring

    - Planning

      - Lack of planning and investments for growth demands.

      - Lack of alignment of planning between government and private sector

      - Weakness in coordination, investment sequencing and determination of funding requirements.

    - Funding

      - Lack of innovation and leveraging of funding to respond to demand

      - Utilization of old outdated technology (e.g. locomotives) due to funding constraints

- Lack of maintenance

Maintenance receives low priority, is poorly funded and leads to higher costs in sustaining infrastructure networks.

    - Financial constrains

      - Assets maintenance funding allocations inadequate due to competing priorities

      - Perverse incentives to maintain infrastructure ( particularly in municipalities)

      - Lack of consideration for infrastructure life –cycle cost e.g. roads. Lack of policy requirement for maintenance through budgeting

      - Lack of institutional capacity for maintenance

      - Lack of implementation for maintenance standards and models ( assets management policies)

    - Maintenance policies

- Operational inefficiencies

Operational efficiencies lower the level of service, increase costs and results in greater required infrastructure.

  - Inefficiencies in infrastructure networks can be attributes to:

    - Lack of consistency in operational liability

    - Low productivity level

  - Inefficiencies arise mainly from:

    - Management skills in operation

    - Lack of innovation in business and operating models

    - Challenges relating to labour relations and the management thereof

  - Operational efficiencies are most acute in the transport sector

# 2. DEPARTMENTAL OUTPUT

Sector Output 3: Ensure maintenance and strategic expansion of road and rail network, operational efficiency, capacity and competitiveness

PROBLEM STATEMENT

- The bulk of Mpumalanga roads network is in poor condition _72% of the surface network

- With over 70% of the country’s electricity generated from Mpumalanga at least 30% of the surface network responsible for coal haulage in disrepair and require heavy rehabilitation

- 63% (8525km) of the provincial network (predominately rural access roads) is gavel hampering the much needed economical participation by rural communities.

- Mpumalanga is a long logged province with 2233 route kilometer of rail freight. The bulk of its rail freight is transit cargo.

- Capacity constraints on some of the branch lines, especially in Gert Sibande District exert undue pressure on our road network

- The average age of the current rolling stock is 25 years to 15 years low investment on rail hamper migration towards modern technology which is line with market requirements.

- Trains are not fully utilized and alternative mode of transporting commuters, tourists and agricultural product.

  - What have we not done right

    - Failure to make timely decision regarding critical transport infrastructure investments

    - Inappropriate regulatory frameworks

    - Lack of transparency on cross subsidization

    - Minimal involvement of private sector in infrastructure provision and operation

  - What are we going to do differently

    - Develop and provide policy submission to facilitate timeous decision-making by National Department of transport

    - Introduce and enhance private sector involvement in infrastructure funding to determine long-term funding requirement.

    - Based on the road network study (RAMS) a system programme is needed to rehabilitate the existing network (including coal haulage ) as well as upgrading rural access roads

    - Put in place a high level of MPG infrastructure committee to prepare and drive a provincial infrastructure development plan

# 3. OUTPUTS, ACTIVITITES, INDICATORS  AND TARGETS

| OUTPUT 3 | To ensure the maintenance of strategic expansion of our roads and rail network, and the operational efficiency, capacity and competitiveness of our sea point |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| INDICATOR/MEASURE | BASELINE 2009/10 | 5 YEARS TARGET | 2010/11 TARGET | MTEFBUDGET | 2010/11 BUDGET |
| No. of km surfaced roads rehabilitated (coal haulage) | 33km | 900km | 50km |  | 173.540 |
| No. of km of surfaced roads constructed (rural access roads) | 121km | 200km | 63km |  | 202.561 |
| No. of km gravel roads constructed | 4km | 70km | 0km |  |  |

# 4. LEGISLATIVE IMPLICATIONS OF THE DELIVERY AGREEMENT

- Legislation to be reviewed:

- Amendment of the Ports Act

- To allow for transparency of cross- subsidies from port to rail

- Separation of operations from infrastructure in Transnet

- Rail related legislations

- Establish the Branch lines Act (short term)

- To establish the empowering legislation to bring in private sectors

- To develop rail policies and Act and economical regulators (longer terms)

# 5. INSTITUTIONAL IMPLICATIONS OF THE DELIVERY AGREEMENT

- Separation of infrastructure from operation in the transport sector ( port and possibly rail depending on policy review

- Explore the feasibility of infrastructure funding model and its institutional implications

- Establishment of a body to advise and capacitate economic infrastructure coordination and delivery.

# 6.  SIGNATORIES

The following are the signatories to this Delivery Agreement.

SIGNATURE:    __________________________________    DATE: ______________2010

MR RC MKASI, MPL, MEMBER OF EXECUTIVE COUNCIL FOR PUBLIC WORKS, ROADS AND TRANSPORT

SIGNATURE:    __________________________________    DATE: ______________2010

MRS KC MASHEGO-DLAMINI, MPL, MEMBER OF EXECUTIVE COUNCIL FOR AGRICULTURE, RURAL DEVELOPMENT AND LAND ADMINISTRATION

SIGNATURE:    __________________________________    DATE: ______________2010

MR MB MASUKU, MPL, MEMBER OF EXECUTIVE COUNCIL FOR COOPERATIVE GOVERNANCE AND TRADITIONAL AFFAIRS

SIGNATURE:    __________________________________    DATE: ______________2010

MR MN MOKOENA, MPL, MEMBER OF EXECUTIVE COUNCIL FOR ECONOMIC DEVELOPMENT, ENVIRONMENT AND TOURISM

SIGNATURE:    __________________________________    DATE: ______________2010

MR MSA MASANGO, MPL, MEMBER OF EXECUTIVE COUNCIL FOR HUMAN SETTLEMENTS